QTRobot

Software Development Lifecycle (SDLC), Agile & CI/CD Methodology Documentation

Table of Contents

SECTION 1 Overview	1

SECTION 2 SDLC Phases	2

SECTION 2.1 Requirements Analysis	3

Research 2.1.1	3

User Stories 2.1.2	5

Minimum Requirements 2.1.3	6

Stakeholder interview 2.1.4	7

Success criteria 2.1.5	10

Use case & Flow diagrams 2.1.6	10

SECTION 2.2 System & Design Phase	11

SECTION 2.3 Implementation (Development)	12

SECTION 2.4 Testing	12

SECTION 2.5 Deployment	12

SECTION 2.6 Evaluation & Maintenance	12

SECTION 3. Agile Methodology (Group Workflow)	13

SECTION 4. CI/CD Pipeline Design	14

SECTION 4.1 Continuous Integration (CI)	15

SECTION 4.2 Continuous Deployment (CD)	15

SECTION 5 Group Roles & Responsibilities	15

SECTION 6 Tools & Communication	16

SECTION 7 Evaluation & Performance Metrics	17

SECTION 8 Risk Management	18

SECTION 9 Documentation Deliverables	19

SECTION 10. Final Evaluation & Reflection	20

SECTION 11 Appendix	21

# SECTION 1 Overview

This document defines the Software Development Lifecycle (SDLC), Agile workflow, and Continuous Integration / Continuous Deployment (CI/CD) strategy for the [QTRobot] group project.

It ensures consistent collaboration, traceable progress, and measurable quality through all development stages.

Project Goal: [Short description of what the system does]

Team Members:

[Tetiana Yarmola: Product Owner]

[Jamie Woodacre: Sprint Master]

[George Holden: Dev]

[Okyanus Albas: Dev]

Supervisor / Client: [Hai-Van/University of Plymouth]

Tech Stack: [Languages, frameworks, cloud, etc.]

Version Control: [GitHub / GitLab / Bitbucket]

# SECTION 2 SDLC Phases

## SECTION 2.1 Requirements Analysis

### Research 2.1.1

Scenario context & Introduction

The aim of this project is to develop a mobile application that communicates with the

QTrobot to enhance the experience of children visiting a dental office. Dental environments can often be stressful for children, particularly for those with Special

Educational Needs (SEN). This document outlines the specific requirements of children with SEN and explains how these needs can be integrated into the application to ensure a positive and supportive user experience.

The application will serve as an interface for users to input personal information such as their name, age, and facial data. Through the app, users will be able to interact directly with the QTrobot or engage with a virtual version of the robot. The application will also prompt users with simple, friendly questions to gather preliminary information that the dental practice may require before an appointment; for example, questions about toothbrushing frequency or how the user feels about their teeth.

Mobile device usage & behaviour

How SEN affects device usage

Many sources state that people with special educational needs (SEN) exhibit greater technology use than neurotypical individuals, however the way in which they engage with technology can vary based on the type of need or disability.

Research suggests that people with SEN use technology more because it can prove to be more accessible and individualised way to learn and communicate.

What behaviour should we consider?

Depending on the type of need, it is important to consider that the user may require different support. The application must accommodate the accessibility which can be done by using common assistive technology:

• Larger icons and text

o Improves readability

o Improves ease of navigation

• Text to speech tools

o Supports reading difficulties

o Supports communication difficulties

• Simplified navigation

o Reduces cognitive load

o Intuitive and simple interactions

• Visual supports

o Images and animations

o Supports the understanding

o High contrast for better readability with eyesight problems

• Reduced sensory input

o Prevents overstimulation

These considerations ensure that the users can engage with the application comfortably. It will enhance the usability of the application and promote positive experiences in an environment that may otherwise prove to be stressful.

Implications

Interface design

The interface design should account for the aforementioned assistive technology and

user-friendly design features.

Communication

Things like images, emojis or icons will have to be incorporated into the page design to help convey a meaning, paired with short simple sentences. It is important to reassure the child about their concerns and feelings.

Sensory

Avoid overly bright colour schemes, opt for calm colour schemes and gentle, smooth animations.

Engagement

Make the robot and the app very calm, friendly and feel familiar. Positive messages and sounds may be useful.

Personalisation

Due to there being diverse needs for SEN users, there should be options for interaction levels and different levels of guidance that may make it simpler in places.

### User Stories & Personas 2.1.2

Persona 1

Parent of two autistic children who need predictable, engaging support for dental hygiene. They have limited time and need tools that make routines easy, consistent, and low effort.

Core Needs

- Structured, visual guidance for children

- Simple oversight with minimal parental involvement

- Motivating and predictable brushing experience

- Stress reduction for dental visits

Key Design Directions

- Gamified, child-friendly interactions

- Automated identification and individualized guidance

- Preparatory tools for unfamiliar or stressful appointments

- Clear visual routines that support autonomy

- Parent-focused monitoring and alerts

Essential Capabilities

- Child profiles with automatic switching

- Visual schedules and guided brushing

Rewards for engagement

- Parent dashboard with reminders and tracking

- Pre-visit educational support

User stories

- As a parent, I would like my children to track their hygiene and establish a routine

- As a parent, I would like for my child to feel calmer when visiting the dentist

- As a parent, I want the experience to remain predictable and simple for my child

Persona 2

Teenager with autism who wants to improve their dental health. They are highly sensitive to sound and taste and prefer consistent and non-judgemental technology.

Core Needs

- Structured, predictable interactions

- Clear, step-by-step brushing routines and dental-visit preparation

- Minimal verbal load with strong visual support

- Reduced sensory trigger

- Extra processing time, literal communication, and non-judgemental guidance

Key Design Directions

- Use visual trackers with icons and color-coded steps

- Provide gradual exposure to dental environments with sensory controls

- Maintain consistent, calm interaction style for QT Robot

- Prioritize simple navigation and reduced cognitive load in the app's interface

- Ensure all instructions are broken into short, literal, sequential steps

Essential Capabilities

- Predictable brushing routines delivered through both virtual and physical QT Robot

- Pre-visit dental walk-throughs with controllable sensory elements

- Sensory settings: toggle sounds, animations, dark mode, etc

- Icon-based progress indicators and color-coded routines

- Optional text-only mode or text-to-speech with gentle voice

- Visual cues and prompts that minimize reliance on verbal instructions

- Cloud sync for clinician review and progress tracking

- Face-recognition

Rewards for Engagement

- Visual progress badges or icons

- Unlockable steps or “next milestones” in the brushing routine

- Gentle affirmations from QT Robot with consistent, calm tone

- Simple on-screen celebrations, avoiding sensory overload

User Stories

- As a user with autism, I would like there to be options to reduce volume

- As a user with autism, I would like there to be options with clear steps that I can read at my own pace

- As a user with autism, I would like there to be a clear consistent layout so that I can navigate easily

### Minimum Requirements 2.1.3

| Category | Requirements | Tools |
| --- | --- | --- |
| Accessibility (WCAG) | Support touch, voice, keyboard, and assistive devices at the same time. Don’t disable one input when another is used. Integrate platform APIs (VoiceOver, TalkBack, Switch Control, etc.). Add speech + visual feedback, vibration, and simple icons. |  |
| QTrobot Integration | Connect app ↔ robot ↔ cloud via secure APIs. Sync robot reactions with app actions (voice, movement, emotion). Use Qtrobot SDK (ROS/Python) for control. |  |
| Cloud & Database | Store user profiles, sessions, and face data (GDPR-compliant). Include AI for speech/emotion recognition. Use OAuth2 and encrypted APIs. Host on AWS/Azure/GCP with regional compliance. |  |
| Design for SEN user | Friendly cartoon UI, simple colors, large icons. Adjustable pacing, repetition, and predictable flow. Support multisensory cues (sound, visuals, vibration). |  |

### Stakeholder interview 2.1.4

Backgrounds

Professional 1:
Professional 1 holds a bachelor's degree in child & Adolescent Mental Health & Wellbeing and worked in several school settings supporting students’ emotional needs. Also now works as an SEN teaching assistant, so regularly support children with a variety of additional needs, including anxiety, attention difficulties, and emotional regulation challenges.

Professional 2

Professional 2 is a primary school teacher with a bachelor’s degree in Primary Education (5–11) QTS. currently teaches full time in a mainstream primary school, where he works closely with pupils aged 5 to 11, many of whom benefit from emotional and behavioural support during the school day.

Interviewer (Jamie Woodacre):
 Based on your experience, what features would children find most helpful in a robot designed to support emotional wellbeing?

Professional 1:
 A calming feature like playing music would be helpful. Many children use music to regulate and feel grounded.

Professional 2:
 I agree. Guided breathing and grounding exercises would also be useful children often engage more when activities feel interactive or novel.

Interviewer:
 What about the robot’s communication style?

Professional 1:
 Being able to change the tone of voice is essential. Different children respond to different styles.

Professional 2:
 And volume control is important, especially for those with sensory sensitivities.

Interviewer:
 We’re exploring ways for children to express emotions. Thoughts?

Professional 2:
 Emotion buttons would be great for children who struggle to verbalise feelings.

Professional 1:
 And the robot should respond with simple reassurance, like “I’m here with you,” after a child share how they feel.

Interviewer:
 How could the robot keep children calm or engaged?

Professional 1:
 Include simple minigames or fun questions—these help distract and refocus anxious children.

Professional 2:
 Story reading would also help. Short, soothing stories can calm children during stressful moments.

Interviewer:
 Any final thoughts?

Professional 1:
 The robot should be predictable and consistent.

Professional 2:
 And it should be personalizable so children feel ownership and engage more deeply.

Interviewer:
 Thank you, both   your insights will be invaluable, as we continue development.

### Client Interview 2.1.5

Client: Hai-Van (University of Plymouth)
 Role: Project Supervisor / Dental Practice Representative
 Interview Conducted By: Jamie Woodacre
 Format: Semi-structured discussion
 Purpose: Understand expectations, constraints, and required functionality for the QTrobot dental-support application.

Interviewer:
 What is the primary goal of integrating QTrobot into the dental environment?

Client:
 The robot should help reduce anxiety for children—especially those with SEN—before and during dental visits. It should prepare them through predictable interactions and support staff by gathering useful pre-appointment information.

Interviewer:
 What features do you consider essential for the first version of the system?

Client:
 A simple, calm interface is crucial. The app must allow children or parents to enter basic details—name, age, face recognition—and answer a small set of pre-visit questions about brushing habits and comfort levels. The robot should guide children through brushing routines and provide gentle emotional support.

Interviewer:
 How interactive should the robot be during dental appointments?

Client:
 Not overly stimulating. It should use consistent scripts, visual cues, and gentle prompts. Predictable behaviour is extremely important for autistic children. The robot can engage in short tasks—like breathing exercises or reassurance messages—but should avoid sudden sounds or complex movements.

Interviewer:
 Are there specific concerns about technology usage in the clinic?

Client:
 Data protection is key. Any face recognition or personal information must follow GDPR and university policies. Also, the solution should run reliably in a clinical setting where staff will not have time for technical troubleshooting.

Interviewer:
 Do you have expectations for parent involvement?

Client:
 Yes. Parents should be able to track brushing routines, receive reminders, and share data with practitioners. The parent dashboard shouldn’t be complicated—just clear, simple insights.

Interviewer:
 What would “success” look like from your perspective?

Client:
 Children feeling calmer and more prepared, appointments running more smoothly, and practitioners receiving useful pre-visit information. The system should be easy for staff, children, and parents to use.

Client Priorities Identified

- Low-stimulation, predictable robotic behaviour

- Simple, guided brushing routines

- Pre-visit information collection (feelings, brushing frequency, sensory concerns)

- GDPR-compliant data handling

- Parent dashboard with reminders + progress

- Easy integration within a busy dental environment

### Interview Summary 2.1.6

After speaking with qualified professionals in the teaching and child-wellbeing fields, Jamey Woodacre gathered several recommended features to help children engage more effectively with the robot and its companion app. The suggested features include:

- Play calming tunes or songs

- Guided breathing and grounding exercises

- Adjustable voice tone

- Volume control

- Emotion buttons to help children communicate feelings

- Gamified questions or mini games for distraction and engagement

- Story-reading functionality

- Reassurance responses after a child shares their worries

### Success criteria 2.1.7

### Use case & Flow diagrams 2.1.8

App Flow Diagram

Prototype Use Case Diagram

## SECTION 2.2 System & Design Phase

Objective: Translate requirements into a structured technical design.

Activities

Architecture 2.2.1 (frontend, backend, database, API)

UML diagrams 2.2.2 (class, sequence, activity)

Database schema & ERDs 2.2.3

UI/UX wireframes & prototypes 2.2.4

Plan data flow & system security measures 2.2.5

## SECTION 2.3 Implementation (Development)

Agile Scrum 2.3.1 (2-week sprints)

Sprint planning & retrospectives 2.3.2

Use feature branches & pull requests 2.3.3

Maintain CI pipeline for automated build & testing 2.3.4

## SECTION 2.4 Testing

Unit Testing 2.4.1 (small code units)

Integration Testing 2.4.2 (modules interaction)

System Testing 2.4.3 (end-to-end functionality)

Acceptance Testing 2.4.4 (client/stakeholder validation)

## SECTION 2.5 Deployment

Automated deployment via CI/CD pipeline 2.5.1

- Environment setup 2.5.2 (Dev → Staging → Prod)

- Rollback plan 2.5.3  (in case of failure)

- Containerization using Docker 2.5.4 (if applicable)

## SECTION 2.6 Evaluation & Maintenance

User acceptance testing 2.6.1 (UAT)

Feedback analysis & bug triage 2.6.2

Code review & technical debt reduction 2.6.3

Post-deployment monitoring 2.6.4

# SECTION 3. Agile Methodology (Group Workflow)

| Sprint Element | Description |
| --- | --- |
| Framework | Scrum (iterative, time-boxed sprints) |
| Sprint Length | 2 weeks |
| Roles | Product Owner,Scrum Master, Developers, QA |
| Ceremonies | Sprint Planning, Daily Stand-up, Retrospective |
| Board | Jira/GitHub Projects -columns: To Do -> In Review -> Done |
| Definition of Done (DoD) | Code Reviewed, tested, merged, deployed to staging |
| Definition of Ready (DoR) | Clear Requirements, acceptance criteria, estimation done |
| Velocity Tracking | Measure completed story points per sprint |
| Retrospective Focus | Process improvement + team coordination/training |

# SECTION 4. CI/CD Pipeline Design

## SECTION 4.1 Continuous Integration (CI)

Purpose: Automatically build and test code after every push/PR.

CI Stages

- Code checkout & dependency install

- Linting / Static analysis

- Unit & integration testing

- Build artifact creation

- Report generation

## SECTION 4.2 Continuous Deployment (CD)

Purpose: Automate delivery from main branch to environments.

Pipeline Steps

- Trigger on merge/tag

- Build Docker image / package artifact

- Push to container registry

- Deploy to server or platform

- Run smoke tests & health checks

- Notify team (Slack/Discord/email)

# SECTION 5 Group Roles & Responsibilities

| ROLE | NAME | Responsibilities |
| --- | --- | --- |
| Project Manager/Scrum Master |  | Sprint planning, coordination, retrospectives |
| Product Owner |  | Requirements, backlog prioritization |
| Lead Developer |  | Code review, architecture decisions |
| Developer |  | Implement features, write tests |
| QA/Tester |  | Design and execute test cases |
| DevOps/CI/CD Engineer |  | Manage pipelines, deployment scripts |
| Documentation Lead |  | Maintain SDLC and wiki |

# SECTION 6 Tools & Communication

| CATEGORY | Tools |
| --- | --- |
| Version Control | GitHub |
| Project Management | Trello |
| Design & Prototyping | Figma/Lucid Chart |
| Testing | Jest/Pytest/Selenium |
| CI/CD | GitHub Actions/GitLab CI |
| Communication | Discord/Team/Whatsapp |
| Documentation | Notion/Google Docs/Markdown Wiki |

# SECTION 7 Evaluation & Performance Metrics

| Evaluation Area | Metric | Target / Description |
| --- | --- | --- |
| Requirements | % of accepted user stories | >= 90% |
| Code Quality | Static Analysis Score | >= 80% coverage |
| Build Stability | CI Success Rate | >= 95% |
| Team Velocity |  | +10% over baseline |
| Testing |  | <= 1 defect / 100 LOC |
| Deployment | Mean Time to Deploy (MTTD) | < 30 minutes |
| Feedback | User Satisfaction | >= 4/5 avg rating |
| Post-Evaluation | Lessons Learned Report | 100% complete |

# SECTION 8 Risk Management

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Team Delays / absences | High | Date/Time Management |
| Merge Conflicts | Medium | Frequent Meetings |
| Build failures | High | Enforced CI + Test covarage |
| Miscommunication | Medium | Weekly meetings |
| Scope creep | High | Strict sprint backlog control |

# SECTION 9 Documentation Deliverables

- SDLC Report (Final) —contains all sections of this document

- Design Artifacts — UML, UI/UX, ERD

- Project Wiki / README.md — setup, usage, CI/CD status badges

- Evaluation Report — results, metrics, user feedback, reflection

# SECTION 10. Final Evaluation & Reflection

After project completion:

- Team retrospective: what went well, what to improve

- Performance evaluation: compare actual vs planned metrics

- User feedback summary: qualitative & quantitative

- Future improvements: scalability, new features, optimizations

- Individual reflection: learning outcomes per member

# SECTION 11 Appendix

Bibliography

Cardy, R., Smith, C., Suganthan, H., Jiang, Z., Wang, B., Malihi, M., Anagnostou, E. and

Kushki, A. (2023) ‘Patterns and impact of technology use in autistic children’, Research

in Autism Spectrum Disorders, 108, Available at:

https://www.sciencedirect.com/science/article/pii/S1750946723001538

(Accessed 10 November 2025)

nasen (2025) ‘Access and Assistance for All: Empowering Students Through Assistive

Technology’, nasen Connect Spring 2025. Available at:

https://nasen.org.uk/resources/access-and-assistance-all-empowering-students-

through-assistive-technology-article-taken (Accessed: 10 November 2025)

Royal Devon NHS Foundation Trust (n.d.) Dental anxiety and dental phobia in children –

Information for parents. Available at:

https://www.royaldevon.nhs.uk/media/q0npcd5u/dental-anxiety-in-children-ap.pdf

(Accessed: 10 November 2025).