SECTION 8 Risk Management

This section identifies the most significant project risks, assesses their severity, and outlines mitigation and monitoring strategies.

8.1 Risk Scoring Methodology

Each risk is assessed using the following scales:

Probability (P)

| Value | Definition |
| --- | --- |
| 1 | Very Low (<10%) |
| 2 | Low (10–30%) |
| 3 | Medium (30–50%) |
| 4 | High (50–70%) |
| 5 | Very High (>70%) |

Impact (I)

Risk Severity (R)

| Value | Definition |
| --- | --- |
| 1 | Negligible no schedule or quality effect |
| 2 | Minor small rework, minimal delays |
| 3 | Moderate noticeable delays or quality reduction |
| 4 | High major delays or feature loss |
| 5 | Critical threatens project success |

R = Probability × Impact 
Severity Scale:

- 1–5 = Low

- 6–12 = Moderate

- 15–25 = High / Critical

| Risk | P | I | Score (P×I) | Severity | Description | Mitigation | Monitoring |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Team Delays / Absences | 4 | 4 | 16 | High | Illness, academic workload, or personal commitments delay milestones. | Cross-training; shared documentation; weekly workload check-ins. | Weekly stand-ups; sprint burndown charts. |
| Merge Conflicts / Git Issues | 5 | 3 | 15 | High | Conflicting feature branches delay deployments. | Clear Communication with team and features that are being pushed; team meetings about git and how it works with exampels | Monitor PR queue; GitHub CI merge checks. |
| Build or Pipeline Failures | 3 | 5 | 15 | High | Broken builds block development and delay testing. | Automated CI tests; required linting; pipeline version locking. | CI dashboard; failure alerts in Discord. |
| Miscommunication / Requirements Ambiguity | 2 | 4 | 8 | Moderate | Misinterpreted tasks cause rework or misaligned features. | Weekly supervisor meetings and emails with client; detailed acceptance criteria; shared documentation. | Track requirement changes; sprint reviews. |
| Scope Creep | 3 | 5 | 15 | High | Client or team adds features beyond sprint capacity. | Strict Product Owner approval; change control; sprint backlog freeze after planning. | Compare sprint velocity vs scope changes. |
| Technical Complexity (Robot Integration) | 3 | 4 | 12 | Moderate | QTrobot SDK or ROS communication may require extra debugging. | Allocate early spike sprint; prototype API calls early. | Track integration tasks; monitor error logs. |
| Accessibility or SEN Compliance Failure | 2 | 5 | 10 | Moderate | UI may not meet SEN needs (contrasts, layout, sensory load). | Early UX testing; WCAG checklist; stakeholder reviews. | UI audits; usability feedback from experts. |
| Data Security / GDPR Risks | 2 | 5 | 10 | Moderate | Mishandling face data or user profiles breaches compliance. | Encryption, secure APIs, minimised data storage, PO approval. | Security logs; regular code reviews. |
| Unstable Third-Party Services | 3 | 3 | 9 | Moderate | Cloud outages or SDK updates break features. | Version pinning; fallback behaviour; offline user mode. | Dependency alerts; monitoring uptime. |
| Low User Engagement / Adoption | 2 | 3 | 6 | Low | Children may not respond well to app/robot interactions. | Early prototype testing; iterative UX improvements. | Track app usage logs and user feedback. |